## Slide 1: 14 Week Roadmap see next slide for update
Week 4
Week 10
Week 12
Research tools
Test tools
Create list screen
Add task button
Delete task button
Week 14
Week 8
Week 6
Choose best tools
Create task screen
Edit task color radio button
Optimizing tools (IDE & DB)
Design core screen & buttons
Edit task button
Edit task submit button
Edit task name field
Highlight task by color radio button
Group task by color radio button
Create multiple list screen
Create add list button
Create edit list field
Create trash directory
Create setting drop down menu
Create sort radio buttons
Create color filter check boxes
Implement input & output of buttons
Add color feature
Add multiple list feature
Add sort & filter feature

## Slide 2: 14 Week Roadmap updated version
Week 4
Week 10
Week 12
Research tools
Test tools
Create list screen
Create color filter
Create color grouping
Week 14
Week 8
Week 6
Choose best tools
Create task screen
Optimizing tools (IDE & DB)
Create screens
Create search feature
Create multiple list screen
Add features
Create list
Fill out
SDS & SRS
Make ppt for final presentation
Fill out srs
Fill out sds
Fill out QA test plan
Make final slides
Create color picker